## Slide 1: Calistoga’s Measure T
Five-Year Work Plan

## Slide 2: 5-Year Work Plan
How we intend on utilizing the funding:
  Street Design
  Street Reconstruction
  Curb, Gutter & Sidewalk
  Bike & Pedestrian
  Curb Ramps
  Pedestrian Signals
  Street Drainage
  Signing/Striping
  Safety Enhancements
  Traffic Calming
  Equipment Purchasing
Notes: We will use the funds to provide street and paving improvements in the City focusing on Collectors and Arterials. Part of the street improvements include the repair of curb gutter and sidewalk, updating existing curb ramps to meet ADA compliance. we will install new. traffic calming measures and repair any street drainage and signing as striping as necessary for the paving and concrete improvements

## Slide 4
During Construction
Berry Street Before Improvements
Completed Pavement Projects FY22/23 Berry Street Repaving 1,000LF Berry Bridge to Foothill Blvd.
Design for Cedar, Berry and Washington Street Pavement Projects
Berry Street After Improvements

## Slide 5
Grant Street Traffic Calming
Vine Trail – Reach 7
Completed Bike and Safety Projects FY22/23 Grant Street Traffic Calming Measures
Vine Trail - Reach 7

## Slide 6: Future Projects (23/24)
Street Reconstruction
  Micro Surfacing Phase I
  Silverado Trail Overlay
  Cedar Street Improvements
Bike Ped
  Flashing Beacon Brannan/Lincoln
  Class I Bike Path – Lincoln Avenue
Designs
  Additional Traffic Calming Projects
  Micro surfacing Phase II
Equipment Purchasing
  Street Sweeper

## Slide 7: Future Projects (24/25)
Street Reconstruction
  Micro surfacing Phase II
  Grant Street
Bike Ped Construction
  Gateway
  Grant Street Multi-use Path
  Logvy Path
Designs
  Grant, Fairway

## Slide 8: Future Projects (25/26)
Street Reconstruction
  Lake Street
  Washington
Designs
  Fisher
  Earl
  Eddy
  Franklin
  Gerard

## Slide 9: Future Projects (26/27)
Street Reconstruction
  Fisher
  Earl
  Eddy
  Franklin
  Gerard
Designs
  Mora
  Stevenson
  Silver

## Slide 10: Thank You
Questions & Answers
Contact Information:
  Hamid Heidary, PE
  Senior Civil Engineer
  707-942-2828
  hheidary@ci.calistoga.ca.us