## Slide 1: Napa Valley Countywide Active Transportation Plan
October 16, 2024

## Slide 2: Agenda
            Introduction to the Plan
            Scope and Tasks
            Timeline
            Outreach and Engagement Opportunities
            Interactive Map Demonstration
            Next Steps

## Slide 3: What is Active Transportation (AT)?
Any non-motorized mode of transportation
  Walking/using a wheelchair
  Bicycling
  Include e-bikes, scooters, mobility devices, etc.
  Connections to public transportation
AT Facilities
  Sidewalks and crosswalks
  Bike lanes, paths, trails, or routes that prioritized active transportation
  Amenities that improve AT: lighting, benches, shade, etc.

## Slide 4: Existing NVTA Plans
Community-Based Transportation Plan (2020)
Countywide Pedestrian Plan (2016)
Countywide Bicycle Plan (2019)
Advancing Mobility 2045: Countywide Transportation Plan (2021)
Travel Behavior Study (2020)
Vision Zero Plan (2023)
SR 29 Comprehensive Multimodal Corridor Plan (2020)
State and Local Planning Efforts

## Slide 5: Why a New County Plan?
Growing Population
Changing Best Practices
New Community Needs
Climate Change and Emissions

## Slide 6: Project Overview
Scope, Timeline, Community Engagement Opportunities

## Slide 7: Scope and Tasks
Task 1: Project Kick-off and Local Landscape
Task 2: Existing Conditions Assessment
Task 3: Uniform Standards and Toolbox Development
Task 4: Future Demand Assessment
Task 5: Public Outreach, Stakeholder Meetings, and Presentations
Task 6: Policy Framework
Task 7: Proposed Facilities and Improvements
Task 8: Implementation and Funding Plan
Task 9: Document for Plan Approval and Adoption

## Slide 8: Project Timeline
Project
Kick-Off
Data Collection & Existing Conditions
Community & Stakeholder Engagement
Recommendations Development
Plan Development
August 2024
August 2024 – January 2025
January 2025 – July 2025
April 2025 – September 2025
April 2025 – October 2025

## Slide 9: Community Engagement Opportunities
Project Website
In-Person Engagement Opportunities
Workshop 1: February 2025
  In-person outreach opportunities in Napa and American Canyon
Future outreach through Summer 2025
Interactive Map
NapaATPlan.com

## Slide 10: Agency Engagement Opportunities
Existing Conditions Report
Treatments Toolbox
Policy Farmwork
Timelines: December 2024 – January 2025

## Slide 11: Loveable Communities Framework
How do you like getting around you community?
What public spaces do you enjoy spending time in?
What are your favorite streets or trails, and why?
How do you imagine your community growing?
What kind of transportation solutions do you wonder about?
What do you wish you could change about getting around your community and beyond?
What are some changes you wish to see on our streets?
?
I Love
I Wish
I Wonder
Notes: The lovable community's framework approaches engagement in a different way by encouraging positive interactions and building excitement about the plan. It allows residents to identify what they love about their community so that the planning team can investigate ways to enhance to enhance community assests and build more of what residents love.

## Slide 12: Interactive Map Demonstration
Or scan the QR code to directly visit the Interactive Map
[Add when website is published]
Visit NapaATPlan.com
Scroll to “Get Involved” and click “View Project Map”
Notes: Todd

## Slide 13: Interactive Map Demonstration
Read the instructions that pop up when you open the page, or located under “Instructions”
Drag one of the icons from the top of the page onto where you’d like to make a comment. Users may only add comments within the county boundary.
Type your comment and click “Add Comment”
Notes: Todd

## Slide 14: Next Steps
NVTA Board
Share website and interactive map with constituents, patterns, and stakeholders
NVTA Staff / Project Team
Provide social media graphics and links for constituent newsletters

## Slide 15: Thank you! Comments/Questions?